**Initial Project Planning Template**

|  |  |
| --- | --- |
| Date | 18 June 2025 |
| Team ID | SWTID1749631993 |
| Project Name | Restaurant Recommendation System |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create a product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, and password, and confirming my password. | 2 | High | Akshara | 10-06-2025 | 11-06-2023 |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email once I have registered for the application | 1 | High | Thanmayi | 11-06-2025 | 12-06-2025 |
| Sprint-1 | Login | USN-3 | As a user, I can log in with email and password | 2 | Low | Dinesh | 12-06-2025 | 13-06-2025 |
| Sprint-2 | Search | USN-4 | As a user, I can search for restaurants by name or cuisine. | 2 | Medium | Saketh | 13-06-2025 | 14-06-2025 |
| Sprint-2 | Filters | USN-5 | As a user, I can get a list of restaurants that are similar in cuisine to the one I entered. | 1 | High | Dinesh | 14-06-2025 | 16-06-2025 |
| Sprint-2 | Recommendations | USN-6 | As a user, I can get recommendations based on my preferences. | 2 | High | Akshara | 16-06-2025 | 18-06-2025 |
| Sprint-3 | Restaurant Details | USN-7 | As a user, I can view details like address, ratings, and timings of a restaurant. | 2 | High | Thanmayi | 18-06-2025 | 20-06-2025 |
| Sprint-3 | UI/UX | USN-8 | As a user, I can experience a responsive design on both mobile and desktop. | 1 | Medium | Akshara, Thanmayi,Dinesh,Saketh | 20-06-2025 | 21-06-2025 |